Task: You are asked to schedule all possible backlog items for Sprint 2. Each backlog item is a work item (task, user story, issue, etc.) that the team will work on. You need to estimate the time needed to complete each item and assign team members to work on each. Everyone has at least one item for Sprint 2.

Sprint 2 – Elaboration Phase

Goal: Implement the core authentication module for the web application.

The team selected 5 backlog items related to …

Each item was estimated using hours, and tasks were evenly distributed among team members.

The sprint backlog is shown below: (Sample)

| ID | Backlog Item | Description | Estimate (hrs) | Member | Status | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | User login page | Implement login form (UI + logic) | 10 | Thiện Hòa | Planned | High |
| 02 | User registration | Create register API + data validation | 20 | Mai Thùy | Planned | High |
| 03 | Database schema update | Add users and roles | 30 | Hữu Thịnh | Planned | Medium |
| 04 | Password reset | Build “Forgot password” flow | 40 | Đức Tâm | Planned | Medium |
| 05 | UI styling | Apply CSS for Login and SignUp pages | 50 | Viết Thành | Planned | Low |
| 06 |  |  |  |  |  |  |
| 07 |  |  |  |  |  |  |
| 08 |  |  |  |  |  |  |
| 09 |  |  |  |  |  |  |

=> All members have at least one item assigned, ensuring balanced workload and progress visibility.