Weekly Report

20/10/2025 – 26/10/2025

Group ID: 04

Project Name: Moodle++

Prepared by: Nguyen Cong Viet Thanh

Team members:

23125035 - Hoang Don Thien Hoa Project manager, Developer
23125045 - Tran Nguyen Duc Tam Tester, Developer
23125046 - Vu Mai Thuy UI/UX Designer, Developer
23125070 - Nguyen Cong Viet Thanh Tester, Developer
23125071 - Nguyen Dang Huu Thinh Analyst, Developer

1.   Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Setting up crucial tools serving for the project | 23/10/2025 | All members | 100 |
| 2 | Setting up estimated working hours for each key features | 24/10/2025 | All members | 100 |

# 2. Issues and impacts:

# Necessary for DB structure (Responsibility: Thien Hoa, due date: 5/11/2025)

# 3. Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Arranging each members’ subtask | 28/10/2025 | All members |
| 2 | Setting up servers | 28/10/2025 | Thien Hoa |
| 3 | Setting up sketch for UI/UX design | 5/11/2025 | Mai Thuy |